VITA 49 (VRT) Red-Teaming

JIRA Backlog & Tooling Resources

UDP Transport Protocol Security Assessment

Generated: March 14, 2026

Classification: UNCLASSIFIED

# Executive Summary

This document defines the complete JIRA backlog for red-teaming VITA 49 (VRT) Radio Transport protocol implementations that transmit IF data, context, and control packets over UDP. It is organized into 6 Epics containing 28 Stories and Tasks, totaling an estimated 120 story points of effort.

The backlog covers six domains of assessment: packet crafting tooling, protocol fuzzing, replay/injection attacks, denial-of-service stress testing, authentication/integrity auditing, and interoperability edge cases. Accompanying resource lists provide the specifications, libraries, tools, and reference implementations needed to execute.

# Backlog Overview

| Epic | Title | Stories/Tasks | Total Points |
| --- | --- | --- | --- |
| VRT-E1 | VITA 49 Packet Crafting Toolkit | 5 | 24 |
| VRT-E2 | Protocol Fuzzing & Malformed Packet Testing | 5 | 21 |
| VRT-E3 | Replay, Injection & Stream Manipulation | 5 | 24 |
| VRT-E4 | Denial of Service & Resource Exhaustion | 4 | 13 |
| VRT-E5 | Authentication, Integrity & Reconnaissance | 5 | 24 |
| VRT-E6 | Interoperability & Edge Case Testing | 4 | 17 |

Total Items: 28   |   Total Estimated Points: 123

# Detailed Backlog by Epic

## VRT-E1 — VITA 49 Packet Crafting Toolkit

Build a Python-based VITA 49 packet crafting and injection framework using Scapy and raw sockets for red-team operations.

| Key | Title | Type | Priority | SP | Description |
| --- | --- | --- | --- | --- | --- |
| VRT-101 | Core VRT Packet Builder Library | Story | Critical | 8 | Implement a Python library that can construct valid VITA 49.0/49.2 packets including IF Data, IF Context, and Extension packets with full header field control. |
| VRT-102 | Scapy Custom Layer for VITA 49 | Story | Critical | 5 | Create a Scapy dissector/layer for VITA 49 that enables packet crafting, dissection, and sniffing using the Scapy framework. |
| VRT-103 | Raw Socket UDP Transmitter | Task | High | 3 | Build a configurable UDP sender using raw sockets that can transmit crafted VITA 49 packets at controlled rates with source IP spoofing capability. |
| VRT-104 | PCAP Replay with Modification Engine | Story | High | 5 | Develop a tool that loads VITA 49 PCAP captures, allows field-level modification (timestamps, stream IDs, payloads), and replays them over UDP. |
| VRT-105 | CLI Harness for Packet Operations | Task | Medium | 3 | Create a CLI wrapper that unifies packet building, sending, sniffing, and replay into a single command-line tool with subcommands. |

## VRT-E2 — Protocol Fuzzing & Malformed Packet Testing

Systematically fuzz VITA 49 header fields, payloads, and framing to discover parsing vulnerabilities in receivers.

| Key | Title | Type | Priority | SP | Description |
| --- | --- | --- | --- | --- | --- |
| VRT-201 | Header Field Fuzzer | Story | Critical | 8 | Fuzz all VITA 49 header fields: Packet Type, TSI, TSF, Packet Count, Packet Size, Stream ID, Class ID. Include boundary values, bit-flips, and type confusion. |
| VRT-202 | Payload Size Mismatch Tests | Task | High | 3 | Craft packets where declared header size mismatches actual UDP payload (undersized, oversized, zero-length). Monitor receiver for crashes, hangs, or memory issues. |
| VRT-203 | Trailer Field Fuzzer | Task | High | 3 | Fuzz trailer bits: valid data indicator, reference lock, AGC/MGC, sample loss, timestamp calibration, and CRC fields. |
| VRT-204 | Truncated & Oversized Packet Generator | Task | Medium | 2 | Generate packets truncated at various byte offsets and oversized packets up to 65535 bytes with valid VRT headers. |
| VRT-205 | Crash & Hang Detection Harness | Story | High | 5 | Build an automated test harness that sends fuzzed packets and monitors the target for crashes, memory leaks, CPU spikes, and unresponsiveness. |

## VRT-E3 — Replay, Injection & Stream Manipulation

Test the system's resilience to replayed, injected, and manipulated VITA 49 data streams.

| Key | Title | Type | Priority | SP | Description |
| --- | --- | --- | --- | --- | --- |
| VRT-301 | Timestamp Replay Attack | Story | Critical | 5 | Capture and replay legitimate VITA 49 streams with original timestamps to verify whether the receiver detects stale or duplicate data. |
| VRT-302 | Context Packet Injection | Story | Critical | 8 | Inject forged Context packets mid-stream with altered RF frequency, sample rate, bandwidth, and gain to manipulate downstream signal processing. |
| VRT-303 | Stream ID Hijacking | Task | High | 3 | Inject packets using a valid, active Stream ID from a different source to test stream cross-contamination and receiver session handling. |
| VRT-304 | Time Discontinuity Injection | Task | Medium | 3 | Modify Integer and Fractional Timestamp fields to inject time jumps (forward, backward, and out-of-order) into active streams. |
| VRT-305 | GPS/INS Context Spoofing | Story | High | 5 | Inject Context packets with spoofed geolocation (latitude, longitude, altitude) and INS data to test position-tagged signal data integrity. |

## VRT-E4 — Denial of Service & Resource Exhaustion

Stress-test the receiver's resource handling under adversarial load conditions.

| Key | Title | Type | Priority | SP | Description |
| --- | --- | --- | --- | --- | --- |
| VRT-401 | High-Rate Packet Flood | Story | High | 5 | Flood the receiver at maximum packet rate from single and multiple sources. Measure packet loss, CPU usage, memory growth, and degradation thresholds. |
| VRT-402 | Rapid Context Reconfiguration Storm | Task | High | 3 | Send rapid bursts of Context packets with constantly changing stream parameters to stress reconfiguration and reallocation logic. |
| VRT-403 | Multi-Source Connection Exhaustion | Task | Medium | 3 | Open UDP streams from hundreds of distinct source IPs/ports with minimal VRT frames to test session tracking and file descriptor limits. |
| VRT-404 | Jumbo Packet Stress Test | Task | Medium | 2 | Send near-maximum UDP datagrams (65535 bytes) with VRT headers to test IP fragmentation, reassembly, and memory allocation. |

## VRT-E5 — Authentication, Integrity & Reconnaissance

Assess authentication, integrity validation, and information leakage from VITA 49 traffic.

| Key | Title | Type | Priority | SP | Description |
| --- | --- | --- | --- | --- | --- |
| VRT-501 | Source Validation Audit | Story | Critical | 5 | Test whether the receiver validates source IP/port of incoming VRT streams or blindly accepts packets from any origin. |
| VRT-502 | Integrity Check Bypass | Task | High | 3 | Identify if CRC, HMAC, or any integrity mechanism is present in the trailer or application layer. Attempt to bypass or forge valid integrity fields. |
| VRT-503 | Passive Traffic Reconnaissance | Story | High | 5 | Passively sniff VRT traffic and extract system metadata: OUI from Class IDs, stream counts, sample rates, center frequencies, bandwidth, and operational patterns. |
| VRT-504 | Stream Topology Enumeration | Task | Medium | 3 | Enumerate all active Stream IDs, map source-to-destination relationships, and infer the processing topology from traffic patterns. |
| VRT-505 | VITA 49.1 Control Packet Abuse | Story | High | 8 | If VITA 49.1 (V49.1) command/control is in use, attempt unauthorized control packets to reconfigure the signal chain, change tuning, or disable streams. |

## VRT-E6 — Interoperability & Edge Case Testing

Test protocol version handling, optional field permutations, and edge-case parser behavior.

| Key | Title | Type | Priority | SP | Description |
| --- | --- | --- | --- | --- | --- |
| VRT-601 | Version Interop: V49.0 vs V49.2 Mixing | Story | Medium | 5 | Mix VITA 49.0 and VITA 49.2 packet formats within the same stream to test version detection and fallback handling. |
| VRT-602 | Optional Field Permutation Matrix | Task | Medium | 5 | Generate packets across the full permutation space of optional fields (Class ID present/absent, Trailer present/absent, all TSI/TSF combos). |
| VRT-603 | Packet Count Wrap-Around Testing | Task | Low | 2 | Test the 4-bit Packet Count rollover (0-15-0) with gaps, duplicates, and out-of-order sequences. |
| VRT-604 | End-to-End Red Team Report Generator | Story | Medium | 5 | Create automated reporting that documents each test case with expected vs. observed behavior, severity rating, and remediation guidance. |

# Priority Matrix

The following table sorts all items by priority to guide sprint planning. Critical items form the MVP toolkit and should be tackled first.

| Key | Title | Epic | Priority | SP |
| --- | --- | --- | --- | --- |
| VRT-101 | Core VRT Packet Builder Library | VRT-E1 | Critical | 8 |
| VRT-102 | Scapy Custom Layer for VITA 49 | VRT-E1 | Critical | 5 |
| VRT-201 | Header Field Fuzzer | VRT-E2 | Critical | 8 |
| VRT-301 | Timestamp Replay Attack | VRT-E3 | Critical | 5 |
| VRT-302 | Context Packet Injection | VRT-E3 | Critical | 8 |
| VRT-501 | Source Validation Audit | VRT-E5 | Critical | 5 |
| VRT-103 | Raw Socket UDP Transmitter | VRT-E1 | High | 3 |
| VRT-104 | PCAP Replay with Modification Engine | VRT-E1 | High | 5 |
| VRT-202 | Payload Size Mismatch Tests | VRT-E2 | High | 3 |
| VRT-203 | Trailer Field Fuzzer | VRT-E2 | High | 3 |
| VRT-205 | Crash & Hang Detection Harness | VRT-E2 | High | 5 |
| VRT-303 | Stream ID Hijacking | VRT-E3 | High | 3 |
| VRT-305 | GPS/INS Context Spoofing | VRT-E3 | High | 5 |
| VRT-401 | High-Rate Packet Flood | VRT-E4 | High | 5 |
| VRT-402 | Rapid Context Reconfiguration Storm | VRT-E4 | High | 3 |
| VRT-502 | Integrity Check Bypass | VRT-E5 | High | 3 |
| VRT-503 | Passive Traffic Reconnaissance | VRT-E5 | High | 5 |
| VRT-505 | VITA 49.1 Control Packet Abuse | VRT-E5 | High | 8 |
| VRT-105 | CLI Harness for Packet Operations | VRT-E1 | Medium | 3 |
| VRT-204 | Truncated & Oversized Packet Generator | VRT-E2 | Medium | 2 |
| VRT-304 | Time Discontinuity Injection | VRT-E3 | Medium | 3 |
| VRT-403 | Multi-Source Connection Exhaustion | VRT-E4 | Medium | 3 |
| VRT-404 | Jumbo Packet Stress Test | VRT-E4 | Medium | 2 |
| VRT-504 | Stream Topology Enumeration | VRT-E5 | Medium | 3 |
| VRT-601 | Version Interop: V49.0 vs V49.2 Mixing | VRT-E6 | Medium | 5 |
| VRT-602 | Optional Field Permutation Matrix | VRT-E6 | Medium | 5 |
| VRT-604 | End-to-End Red Team Report Generator | VRT-E6 | Medium | 5 |
| VRT-603 | Packet Count Wrap-Around Testing | VRT-E6 | Low | 2 |

# Tooling & Resource Reference

The following resources are needed to build, operate, and support the VITA 49 red-team toolkit. They are grouped by category.

## VITA 49 Specification Documents

| Resource | Purpose |
| --- | --- |
| VITA 49.0 (ANSI/VITA 49.0-2015) | Base transport specification defining packet types, headers, and IF data/context formats |
| VITA 49.2 (ANSI/VITA 49.2-2017) | Enhanced specification with updated Class ID, trailer, and timestamp handling |
| VITA 49.1 (V49.1) | Command and control extension for remote signal chain configuration |

## Python Libraries & Frameworks

| Resource | Purpose |
| --- | --- |
| Scapy (scapy.net) | Packet crafting, dissection, and sniffing framework; foundation for the custom VITA 49 layer |
| dpkt | Lightweight packet parsing library; useful for fast PCAP processing and as an alternative to Scapy for high-rate workloads |
| pyshark | Python wrapper for Wireshark/tshark; use for packet capture validation and cross-referencing Scapy output |
| socket (stdlib) | Raw socket API for crafting UDP datagrams with full control over source IP (requires root/CAP_NET_RAW) |
| struct (stdlib) | Binary packing/unpacking for constructing VITA 49 headers and payloads at the byte level |
| boofuzz / Sulley | Protocol fuzzing frameworks; adapt for VITA 49 grammar-based fuzzing with mutation strategies |
| AFL / libFuzzer (via harness) | Coverage-guided fuzzers; wrap the VRT parser binary in a harness for deep fuzzing |

## Network & Traffic Tools

| Resource | Purpose |
| --- | --- |
| Wireshark + VRT Dissector Plugin | Wireshark has a VITA 49 dissector; use for packet validation and traffic analysis alongside custom tooling |
| tcpreplay / tcprewrite | PCAP replay and rewrite toolchain; use for high-speed replay of captured VRT traffic with field modifications |
| hping3 / nping | Raw packet generators for crafting arbitrary UDP traffic with spoofed source IPs for DoS and source validation testing |
| iperf3 / nuttcp | Network throughput testing tools for establishing bandwidth baselines before flood testing |

## Monitoring & Detection

| Resource | Purpose |
| --- | --- |
| psutil (Python) | Process monitoring; track target CPU, memory, file descriptors during stress tests |
| Prometheus + Grafana | Metrics collection and dashboarding for long-running red-team campaigns |
| Suricata / Zeek (Bro) | Network security monitors; write custom rules to detect VRT anomalies and validate detection coverage |
| AddressSanitizer (ASan) | Memory error detector; run the VRT receiver under ASan to catch buffer overflows triggered by fuzzed packets |

## Reference Implementations & Code

| Resource | Purpose |
| --- | --- |
| GNU Radio gr-vrt / gr-vita49 | Open-source VITA 49 blocks for GNU Radio; reference for packet parsing behavior and valid packet generation |
| libvrt / libvita49 | C/C++ reference libraries for VITA 49 packet handling; study for parser logic and potential vulnerability patterns |
| REDHAWK SDR Framework | DoD open-source SDR framework with VITA 49 support; a representative target for red-team exercises |

# Recommended Toolkit Architecture

The following outlines the recommended architecture for the Python-based VITA 49 packet crafting toolkit (Epic VRT-E1).

## Project Structure

- vita49_redteam/ — Top-level Python package

  - vita49_redteam/core/packet.py — Core VITA 49 packet dataclass with builder pattern for header, context, and trailer fields

  - vita49_redteam/core/constants.py — VITA 49 enums: PacketType, TSI, TSF, ClassID OUIs, Context Indicator fields

  - vita49_redteam/scapy/layers.py — Scapy custom layer (VRT_Header, VRT_IFData, VRT_Context, VRT_Trailer) with bind_layers to UDP

  - vita49_redteam/transport/udp_sender.py — Raw socket UDP transmitter with rate control, source IP spoofing, and burst mode

  - vita49_redteam/fuzz/fuzzer.py — Grammar-aware fuzzer with field-level mutation strategies and crash detection hooks

  - vita49_redteam/replay/pcap_engine.py — PCAP loader with per-field modification, timestamp adjustment, and replay scheduling

  - vita49_redteam/recon/sniffer.py — Passive traffic analyzer that extracts metadata, stream topology, and timing profiles

  - vita49_redteam/cli.py — Click-based CLI with subcommands: craft, send, fuzz, replay, sniff, report

- tests/ — pytest suite with known-good packet fixtures and round-trip encode/decode tests

## Key Design Decisions

- Use Scapy layers as the primary packet representation for dissection, visualization, and pcap integration

- Provide a lower-level struct-based builder (core/packet.py) for performance-critical paths like high-rate flooding

- All packet fields default to valid values; red-team operators explicitly override specific fields for each test case

- Rate control via token bucket algorithm in the UDP sender to enable precise bandwidth-targeted flooding

- Fuzzer integrates with the crash detection harness (VRT-205) via a callback interface for automated triage

## Getting Started (Quickstart)

The toolkit requires Python 3.10+, Scapy 2.5+, and root/CAP_NET_RAW for raw socket operations. Recommended setup:

- pip install scapy click pyshark psutil boofuzz

- Verify Scapy raw socket access: scapy -c 'send(IP()/UDP())'

- Clone the toolkit repo and install in editable mode: pip install -e .

- Run the test suite: pytest tests/ -v

- Craft your first packet: vita49-rt craft --type if_data --stream-id 0x0001 --output test.pcap

- Send it: vita49-rt send --target 192.168.1.100:4991 --input test.pcap

# Acceptance Criteria Template

Every Story and Task in this backlog should include acceptance criteria following this template. Use this as a starting point when refining items in JIRA.

### Functional Criteria

- The tool/test produces the expected packet output as validated by Wireshark VRT dissector

- All configurable fields are accessible via CLI flags and/or Python API

- Output packets pass round-trip encode/decode validation (craft → send → capture → parse → compare)

### Red-Team Criteria

- Test documents expected receiver behavior (from spec or vendor documentation)

- Test documents actual observed behavior with evidence (packet captures, logs, screenshots)

- Any deviation is classified by severity: Critical / High / Medium / Low / Informational

- Findings include a remediation recommendation

### Documentation Criteria

- README with usage examples for the specific tool/test

- Test cases are reproducible from the documented steps and provided packet captures

- Results are captured in the automated report generator (VRT-604)